SESS HR

Security & Pending Issues — Pre-Launch Report

Version 1 · Android (Play Store) release readiness

Prepared: 3 August 2026

Scope: Node/Prisma/PostgreSQL backend · Expo React Native app · React admin web console

# Executive summary

Version 1 of SESS HR is functionally complete, but it is not yet safe to publish. This report lists every outstanding security issue and every Play Store blocker found in a full review of the codebase, with severity and the action required for each.

The most severe authentication flaw — anyone who knew an employee’s phone number could take over the account — has already been fixed this session by adding WhatsApp OTP verification before a PIN can be created or reset (see “Already fixed”). One CRITICAL issue remains: uploaded files, including employee punch selfies, are currently downloadable by anyone on the internet. That should be fixed before any public release.

At a glance:  1 critical · 3 high · 8 medium security issues pending;  8 Play Store blockers;  4 issues already fixed.

None of the pending items is a design flaw — they are hardening and deployment-configuration gaps. Estimated effort to clear Phase 0 (the remaining code fixes) is 1–2 days.

## How to read severity

| Severity | Meaning |
| --- | --- |
| CRITICAL | Exploitable now with serious impact (data exposure / account takeover). Fix before any release. |
| HIGH | Real security weakness that should be fixed before launch. |
| MEDIUM | Hardening gap or lower-likelihood issue; fix soon after launch. |
| FIXED | Resolved in this work session and verified. |

# Already fixed (this session)

These were closed and verified with a 13-case integration test against the live database (all passed).

| Ref | Issue (now resolved) | How it was fixed | Status |
| --- | --- | --- | --- |
| F1 | Account takeover via /auth/set-pin (anyone knowing a phone number could set a PIN and log in). | WhatsApp OTP gate: request-otp → verify-otp → short-lived reset token now REQUIRED by set-pin. | FIXED |
| F2 | Refresh token usable as a 180-day access token. | requireAuth now rejects any token carrying a "type" field (refresh / pin-reset). | FIXED |
| F3 | No rate limiting on auth endpoints (password brute-force, phone enumeration, OTP flooding). | express-rate-limit added on all /auth routes (per-IP) on top of per-phone throttles. | FIXED |
| F4 | OTP flow hardening (concurrency races, token replay, dev-fallback leaking codes in prod). | Advisory-lock send reservation, atomic attempt cap, pinHash-bound single-use reset token, fail-closed when NODE_ENV=production. | FIXED |

# Pending security issues

## Critical

| Ref | Issue | Location | Impact / Risk | Severity |
| --- | --- | --- | --- | --- |
| C1 | Uploaded files are served with no authentication (express.static on /uploads). | backend/server.js:10; attendance.js:20 | Punch selfies (named u<id>_<timestamp>.jpg — guessable), chat photos/videos and note photos are downloadable by anyone on the internet. Employee face photos = personal/biometric data; a reportable breach class under India’s DPDP Act. | CRITICAL |

## High

| Ref | Issue | Location | Impact / Risk | Severity |
| --- | --- | --- | --- | --- |
| H1 | requireAuth never re-checks isActive or current roles — only the JWT signature. | backend/middleware/auth.js | A deactivated (fired) employee keeps full access for up to 90 days. Role changes do not take effect until the user logs in again. | HIGH |
| H2 | CORS is wide open — cors() with no configuration. | backend/server.js:6 | Any website on the internet can call the API from a browser. Low impact today (tokens live in headers, not cookies) but there is no reason to allow it. | HIGH |
| H3 | Production JWT secret not yet generated; dev secret is short (36 chars) and lives in the dev .env. | backend/.env | A weak/reused signing secret can let an attacker forge tokens. Generate a fresh 64-byte random secret for production; never reuse the dev value. | HIGH |

## Medium

| Ref | Issue | Location | Impact / Risk | Severity |
| --- | --- | --- | --- | --- |
| M1 | SVG uploads accepted on chat media (image/svg+xml) and served inline from the API origin. | backend/routes/chat.js:43 | Stored cross-site scripting: opening a malicious SVG link runs attacker JavaScript on your API domain. Whitelist extensions, drop SVG, add nosniff + Content-Disposition: attachment. | MEDIUM |
| M2 | No security-header / hardening middleware (helmet), no request logging, no global error handler. | backend/server.js | Missing baseline hardening and observability; unhandled errors can crash the process instead of returning 500. | MEDIUM |
| M3 | Health check does not verify the database. | backend/server.js:12 | /api/health returns OK even when PostgreSQL is down, so uptime monitors report healthy during an outage. | MEDIUM |
| M4 | Global 10 MB JSON body limit; punch photos posted as base64 inside JSON. | backend/server.js:7; attendance.js | A few dozen concurrent punches can exhaust RAM on a 2 GB VPS. Lower the global limit (~100 KB) and move photo uploads to multipart. | MEDIUM |
| M5 | Geofence fails open on a database error. | backend/routes/attendance.js:96 | A transient DB error silently disables the geofence, allowing punch-in/out from anywhere. Intentional per comment, but risky. | MEDIUM |
| M6 | Any authenticated employee can list every employee (name, designation, department). | backend/routes/chat.js | Internal-directory disclosure via /chat/conversations. Acceptable for an internal tool — documented so it is a conscious decision. | MEDIUM |
| M7 | Note photo path regex permits dot sequences: ^uploads/notes/[\w.-]+$. | backend/routes/notes.js:110 | Harmless today (no slash allowed) but tighten to an explicit extension whitelist to avoid future path-traversal risk. | MEDIUM |
| M8 | Web console uses xlsx@0.18.5 with known CVEs (prototype pollution, ReDoS). | web/package.json | Admin-only surface, so low risk. The upstream fix ships only via the vendor CDN build, not npm. | MEDIUM |

# Google Play Store blockers

These will stop the upload or fail Play review. They are configuration and policy items, not code defects.

| Ref | Requirement / Blocker | What must be done |
| --- | --- | --- |
| P1 | No Android package id in app.json (app name/slug is still "mobile"). | Add android.package (e.g. in.sesshr.employee), a real app name and version code. The build fails without a package id. |
| P2 | API URL is a LAN IP over plain HTTP: http://192.168.68.115:4000/api (mobile/lib/api.js:3). | Point at your HTTPS domain. It only works on office wi-fi today, and Android 9+ blocks cleartext HTTP in release builds — every request fails silently. |
| P3 | No eas.json build configuration. | Create eas.json and configure an internal-testing / production build profile (AAB). |
| P4 | Location tracking (a GPS point every 5 min while punched in) is a review-risk (tracker.js). | Declare precise location in Data Safety; show a prominent in-app disclosure BEFORE requesting permission; add written justification + demo video if background location is ever used. |
| P5 | Camera / location / image-picker / notifications not declared in app.json. | Add the Expo config plugins and permission usage strings for each package. |
| P6 | Privacy policy still has placeholders (PRIVACY_POLICY.md). | Fill company legal name, registered address and contact; host it at a public URL and link it in Play Console. |
| P7 | Data Safety form not completed. | Declare every data type collected: name, phone, DOB, address, PAN/ESI/EPF, bank details, photos, precise location, in-app messages. Mismatches cause later suspensions. |
| P8 | Account-deletion path. | Accounts are HR-created, so in-app deletion likely does not apply — provide a data-deletion contact in the policy and be ready to explain this in review. |

# Infrastructure & hosting

There is no production server yet. The good news: you do NOT need S3, and a single VPS comfortably runs everything for a 10–50 employee company.

| Ref | Item | Notes |
| --- | --- | --- |
| I1 | No production infrastructure yet. | One VPS (Ubuntu 24.04, ~2 GB RAM) running Caddy + Node + PostgreSQL covers 10–50 employees. S3 is NOT needed. A domain + HTTPS is required. See web/DEPLOYMENT.md. |
| I2 | Uploads directory backup. | backend/uploads/ is on local disk and will NOT survive a container-style redeploy. Include it (plus pg_dump) in the backup routine from day one. |

# Recommended order of work

## Phase 0 — remaining code fixes (1–2 days)

- C1 — Put /uploads behind authentication (verify the requester owns the file, or is an admin). Highest priority.

- H1 — Re-check isActive (and refresh roles) inside requireAuth, so deactivating a user logs them out immediately.

- H2 — Restrict CORS to the admin web domain.

- H3 — Generate a fresh 64-byte production JWT secret.

- Then the Medium items (SVG XSS, helmet, health check, body-size limit, etc.).

## Phase 1 — buy infrastructure (half a day)

- Domain + VPS (e.g. DigitalOcean Bangalore or Hostinger, Ubuntu 24.04). Follow web/DEPLOYMENT.md sections 1–2.

## Phase 2 — deploy backend + web with HTTPS (1 day)

- PostgreSQL, prisma migrate deploy, PM2, Caddy. Verify https://<domain>/api/health.

## Phase 3 — make the app deployable (1 day)

- Point API_URL at the HTTPS domain; add android.package, permissions and plugins to app.json; create eas.json; build an internal-testing AAB.

## Phase 4 — Play Console ($25 one-time)

- Fill and host the privacy policy; complete Data Safety; write the location disclosure; submit to internal testing FIRST — never straight to production.

This report reflects a review of the codebase as of 3 August 2026. Line references may shift as the code changes; re-verify against current files before acting.